# Integrated Technical Plan for WS1 & WS2

PHUSE Project: Applying Advanced Data Privacy Methods to Real-World Data
 Workstream Co-Lead: Long Luu, Mahesh Kondepati

# 1. Purpose and Scope

This document provides the detailed plan, objectives, deliverables, and timeline for WS1 (Methods & Benchmark Design) and WS2 (Engineering & Reference Implementations) within the PHUSE initiative Applying Advanced Data Privacy Methods to Real-World Data (RWD).

The overarching project aims to produce a comprehensive, actionable framework for applying advanced Privacy-Preserving Technology to RWD, especially in the context of modern AI/ML and LLM workflows.

WS1 and WS2 are responsible for defining what should be evaluated, how it should be implemented, and the execution of technical implementation, forming the foundation for WS3 (Governance & Compliance) and WS4 (Documentation & Adoption).

# 2. Strategic Goals of WS1 & WS2

### WS1: Methods & Benchmark Design

Define a rigorous, risk-based and data-type-specific framework for evaluating privacy-preserving methods across RWD modalities. WS1 outputs the benchmark specifications, including:

- Data types & risk profiles

- Privacy-Preserving Technology and method suitability

- Benchmark tasks

- Metrics

- Recommended datasets

- Prioritization of tasks

### WS2: Engineering & Reference Implementations

Develop reproducible, high-quality implementation pipelines for the WS1 benchmarks, ensuring:

- transparent and reproducible experimentation

- robust engineering (version control, dependency management, CI/CD, cross-platform run)

- standardized reporting and governance logs

WS2 turns WS1’s “specs” into working examples, enabling adoption across the healthcare, regulatory, and data science communities.

# 3. Guiding Principles

- Data-type-driven design
	Historically, structured data (claim, EHR) serve as the main source of RWD. However, the utility of these data sources has come to a saturation point and hence the demand for unstructured data, esp. clinical notes and imaging, has been rising to meet the needs of Life Sciences research. As a result, we designed our plan around the types of data for Privacy-Preserving Technology with the following order:

Structured → Clinical Text → Medical Imaging
Each modality has unique risk, Privacy-Preserving Technology suitability, tasks, and metrics. Note that here we do not consider temporal sensor data because they are not as popular as the other unstructured data.

- Risk-based prioritization
 Focus on high-risk unstructured data (notes, images) while preserving structured data as the stable Privacy-Preserving Technology benchmark foundation.

- Privacy-Preserving Technology-method alignment
 Match methods to the data types where they are mature and meaningful.

- Reproducibility & FAIRness
 Code, data (when possible), pipelines, and reporting must be reproducible and align to FAIR principles.

# 4. WS1: Methods & Benchmark Design

WS1 is structured by data type, because risk, Privacy-Preserving Technology suitability, and ML tasks differ sharply across modalities.

# 4.1 Data Type 1 — Structured (Tabular) Clinical Data

### 4.1.1 Risk Profile

- Re-identification via quasi-identifiers

- Linkage attacks (insurance, registry cross-matching)

- Attribute inference

- High-dimensional uniqueness in ICU/EHR data

### 4.1.2 Suitable Privacy-Preserving Technology

- Differential Privacy (DP)

  - DP analytics (SmartNoise/OpenDP)

  - DP elastic logistic regression, DP-SGD for tabular models

- Federated Learning (FL)

  - Cross-silo tabular FL

- Synthetic Data (SDV/SDGym)

  - Non-DP and DP synthetic generation

- Baseline de-identification

  - Mostly structured scrubbing (low risk relative to text)

### 4.1.3 Benchmark Tasks

Trade-off between re-identification risk and utility of the data

- ICU mortality/readmission prediction

- Demographic distribution tables & risk factor summaries (DP analytics)

- Synthetic-vs-real ML fidelity (train synthetic → test real)

### 4.1.4 Recommended Datasets

- EHRShot

- MIMIC-IV

- eICU

- HiRID

- AmsterdamUMCdb

# 4.2 Data Type 2 — Clinical Notes / Unstructured Text

### 4.2.1 Risk Profile

Highest-risk category due to:

- Direct PHI (names, dates, locations, identifiers like phone number, email, SSN)

- Complexities in removing identifiable entities in the data

- Extreme susceptibility to LLM data extraction attacks

### 4.2.2 Suitable Privacy-Preserving Technology

- De-identification (required)

  - NER-based PHI detection (Philter, BERT models, Presidio)

  - LLM-assisted de-ID workflows

- LLM Privacy Controls

  - RAG over DP-protected or de-identified summaries

  - DP synthetic text generation

  - DP fine-tuning for smaller models (PATE/DP-SGD)

- Privacy Attacks / Evaluations

  - membership inference

  - data extraction

  - dataset inference (e.g., “did this appear in training?”)

### 4.2.3 Benchmark Tasks

- PHI de-identification precision/recall

- Clinical concept extraction

- Document classification (e.g., radiology report findings)

- RAG QA over DP summaries

- DP text generation utility vs leakage

### 4.2.4 Recommended Datasets

- MIMIC-IV-Note

- MIMIC-CXR reports

- i2b2/n2c2 Clinical NLP Challenges

- TCIA pathology / radiology reports

# 4.3 Data Type 3 — Medical Images

### 4.3.1 Risk Profile

- PHI in pixel-level overlays

- Facial reconstruction risk in head CT/MRI

- Unique anatomical/pathology features

- Vulnerable to inversion attacks

### 4.3.2 Suitable Privacy-Preserving Technology

- De-identification

  - DICOM metadata scrubbing

  - burn-in text removal

  - face blurring/removal for reconstruction-risk modalities

- Federated Learning

  - cross-institutional FL for classification/segmentation

- Secure Aggregation (multi-party)

- Optional Tier 2 Privacy-Preserving Technology

  - DP imaging (currently poor utility)

### 4.3.3 Benchmark Tasks

- Classification (e.g., normal/abnormal, pneumonia)

- FL vs centralized baselines

- FL + secure aggregation comparisons

### 4.3.4 Recommended Datasets

- MIMIC-CXR

- CheXpert

- NIH ChestX-ray14

- ADNI (if multimodal scenario included)

# 4.4 Summary of WS1 Deliverables

- WS1 Benchmark Specification Document including:

  - Data-type-based benchmark definitions

  - Privacy-Preserving Technology mapping per data modality

  - Metrics (utility, privacy, fairness, robustness, efficiency)

  - Dataset selection

  - Explicit risk profiles

  - Task definitions

- Benchmark Matrix (v1)

  - A 1-page table listing all (data type × Privacy-Preserving Technology × task × dataset) combinations in scope

# 5. WS2: Engineering & Reference Implementations

WS2 is responsible for delivering a robust, reproducible, and scalable engineering framework that implements the WS1 benchmark specifications. The goal is to provide high-quality, open, auditable reference pipelines that can be executed consistently across institutions, infrastructures, and regulatory environments.

WS2 adopts a Python-first architecture, reflecting the clear dominance of Python in differential privacy (DP), synthetic data generation, federated learning (FL), and large language model (LLM) workflows, while supporting R as a companion language for classical statistical analyses and select DP analytics.

A strong focus is placed on version control, dependency management, CI/CD automation, reproducibility, multi-user collaboration, and scalability.

## 5.1 Engineering Principles

- Reproducibility by Default
 All pipelines must be fully reproducible using pinned dependencies, deterministic configurations, and declarative environment specifications.

- Scalability Across Environments
 Pipelines must run unchanged on developer laptops, cloud compute, HPC clusters, and secure research environments.

- Multi-User Collaboration & Transparency
 Git-based version control, code review workflows, and documented change histories ensure team-wide consistency and accountability.

- Governance & Auditability
 Every run must produce logs of PET parameters (ε, δ), pipeline configurations, data transformations, and model versions, supporting WS3’s governance requirements.

## 5.2 Language & Tooling Strategy

### Python (Primary Language)

All core WS2 pipelines—including DP analytics, DP-SGD, synthetic data generation (GANs/VAEs/diffusion), federated learning, LLM privacy, and imaging benchmarks—will be implemented in Python, using:

- pyproject.toml for declarative project metadata

- uv for environment creation, dependency management, and locking

- Python-native ML libraries (PyTorch, scikit-learn, transformers, SDV, Flower, etc.)

### R (Companion Language)

R may be supported for:

- classical DP analytics (diffpriv, DPpack)

- registry/survey-style synthetic data (synthpop, fleSSy1)

- biostatistical workflows (e.g., survival analysis)

- optional exploratory data analysis (EDA)

renv will be used to lock R dependencies where needed.

## 5.3 Dependency & Environment Management (uv + renv)

### Python with uv (Primary)

WS2 standardizes the use of uv, Astral’s ultra-fast Python environment and packaging tool, chosen due to:

- deterministic locking (uv.lock)

- lightning-fast dependency resolution

- clean, reproducible builds across OS/HPC/cloud

- excellent compatibility with modern ML libraries

A typical workflow:

uv venv
uv add torch scikit-learn pandas
uv lock
uv sync --frozen

Artifacts committed to Git:

- pyproject.toml (human-edited)

- uv.lock (fully pinned dependencies)

### R with renv (Optional Companion)

Where R components are needed:

- renv.lock ensures fully reproducible environments

- R Docker images maintained for portability

## 5.4 Repository Structure & Version Control

All WS2 code will live in a shared GitHub Organization, using a strict, collaborative structure:

/benchmarks/
    /tabular_dp/
    /tabular_synthetic/
    /text_deid/
    /text_llm_privacy/
    /fl_icupred/
    /fl_imaging/
/src/
/configs/
/experiments/
/notebooks/
/docs/
/tests/

### Version Control Standards

- Branching model: main (stable), dev, feature branches

- Mandatory Pull Requests with reviews

- Pre-commit hooks for linting, style, and YAML/JSON validation

- Semantic versioning of pipeline releases (v1.0.0)

## 5.5 Workflow Orchestration

WS2 employs modern workflow engines for reproducibility, scale, and automation:

### Python Workflows (Primary)

- Mlflow: ML validation pipeline

- Snakemake: intuitive, portable, reproducible DAG pipelines

- Nextflow: HPC/cloud scaling and multi-institution federation

- Hydra / YAML configs for hierarchical experiment configuration

### R Workflows (Optional)

- {targets} for reproducible EDA/statistical pipelines

Each benchmark pipeline must implement the following stages:

- Data loading & preprocessing

- De-identification (text/images)

- PET application (DP, FL, synthetic, LLM privacy)

- Model training/evaluation

- Privacy attack evaluation (if relevant)

- Report generation & governance logs

All pipeline parameters must be externally configurable—no hard-coded values.

## 5.6 Data & Model Versioning (DVC + MLflow)

### Data Version Control (DVC)

WS2 will use DVC to version:

- raw data pointers

- transformed datasets

- model artifacts

- synthetic data outputs

- evaluation results

Enables:

- deterministic reproduction of experiments

- multi-user coordination on large files

- cloud/HPC-friendly data syncing (S3, GCS, SSH, HPC storage)

### MLflow for Experiment Tracking

Tracks all:

- hyperparameters

- metrics (utility, privacy, fairness, robustness)

- DP parameters (ε, δ, clipping norms, sampling rates)

- FL topology (client count, heterogeneity, secure aggregation options)

- LLM attack success rates

MLflow artifact stores automatically integrate with WS3 audits.

## 5.7 Continuous Integration / Continuous Deployment (CI/CD)

WS2 will implement robust CI/CD pipelines via GitHub Actions, including:

- uv sync build verification

- python/r unit tests

- linter/style checks (black, ruff, mypy, lintr)

- reproducibility checks (hash consistency of outputs)

- container builds & validation (Docker)

### Quality & Governance Gates

CI will enforce:

- upper bounds for ε (DP budget)

- minimum test coverage thresholds

- warnings for dependency drift

- checks for untracked outputs or files

This ensures long-term maintainability and transparency.

## 5.8 Documentation, Reports & Governance Integration

WS2 will use Quarto and nbdev to generate literate documentation that includes:

- Data cards

- Model cards

- PET governance logs

- Reproducible HTML/PDF benchmark reports

Each pipeline automatically emits:

- configuration logs (YAML/JSON)

- PET parameters

- software and environment versions

- dataset lineage (DVC-generated)

- metrics and plots

These artifacts feed directly into WS3 workflows for DPIAs and regulatory documentation.

## 5.9 Scalability & Multi-Environment Support

WS2 pipelines will run identically across:

- laptops

- institutional clusters (SLURM)

- containerized environments (Docker/Singularity)

- cloud compute (AWS/GCP/Azure)

- secure research environments (air-gapped)

uv and Nextflow support fully reproducible environment builds even in restricted settings.

Federated learning and LLM pipelines will support multi-node distributed execution when possible.

## 5.10 WS2 Deliverables

- Python-first reproducible pipelines for all WS1 benchmarks

- R-based companion statistical examples (renv-locked)

- GitHub Organization + standardized repo templates

- Pinned dependency management using pyproject.toml + uv.lock

- Workflow automation via Snakemake/Nextflow

- Data and model versioning with DVC

- Experiment tracking with MLflow

- Full CI/CD automation with governance-aware gates

- Documentation templates (dataset cards, model cards, PET logs)

- Scalable deployment support for multi-user, multi-institution environments

# 6. Integrated Timeline

### By 30 December 2025

- Finalize WS1 benchmark matrix

- Select datasets

- Decide on Privacy-Preserving Technology-method scope per data type

- Establish WS2 repository + environment templates

- Approve governance log format

- Prepare RWE Catalyst Challenge submission (optional but recommended)

### Q1 2026 — Structured Data (Research + Scoping)

- Literature review on DP, synthetic data, and FL for structured EHRs

- Identify candidate benchmarks and PET methods

- Finalize dataset selection (MIMIC-IV, eICU, HiRID)

- Draft WS1 benchmark specifications for structured data

- WS2: Set up repository templates, uv environment, DVC, MLflow, CI/CD skeleton and test implementation E2E pipeline on an example dataset/model/benchmark

### Q2 2026 — Structured Data (Implementation + Validation)

- Implement structured data PET benchmarks:

  - DP analytics (OpenDP/SmartNoise)

  - DP-SGD tabular models

  - Synthetic tabular generation + evaluation

  - Federated learning (ICU prediction tasks)

- Generate draft reports, governance logs, dataset/model cards

- Validate reproducibility across multiple volunteer environments

- Release WS1–WS2 Structured Benchmarks v1.0

### Q3 2026 — Clinical Notes (Research + Design)

- Deep dive research on clinical text risk profiles

- Evaluate de-identification methods (NER, LLM-assisted, hybrid)

- Review LLM privacy attack literature (data extraction, MIAs)

- Select text datasets (MIMIC-IV-Note, CXR reports, TCIA notes)

- Define benchmark tasks:

  - de-ID

  - concept extraction

  - text classification

  - RAG on safe summaries

  - DP synthetic text

- WS2: Build initial pipelines & configs for text workflows and test implementation E2E pipeline on an example dataset/model/benchmark

### Q4 2026 — Clinical Notes (Implementation + Privacy Benchmarks)

- Implement clinical text benchmarks:

  - de-ID pipelines

  - LLM privacy evaluations

  - RAG QA over DP/de-ID summaries

  - DP fine-tuning for small text models

  - DP or synthetic text evaluation

- Generate benchmark reports and governance artifacts

- Cross-validate outputs across volunteers

- Release WS1–WS2 Clinical Notes Benchmarks v1.0

### Optional (Q1 2027) — Medical Imaging

If resources allow:

- Research imaging de-identification

- Federated learning imaging benchmarks (MIMIC-CXR, CheXpert)

- Secure aggregation evaluations

- Release WS1–WS2 Imaging Benchmarks v1.0

# 8. Summary of Deliverables

### WS1 Deliverables

- Data-type-based Privacy-Preserving Technology benchmark specification

- Benchmark matrix

- Risk profiles

- Dataset recommendations

- Evaluation metrics

- WS2 pipeline requirements

### WS2 Deliverables

- Repository template

- Reference pipelines (DP, synthetic, FL, text de-ID, LLM privacy, imaging FL)

- CI/CD and governance-aware infrastructure

- Documentation templates

- Reproducible result reports